Template:

Page 1 Home (upcoming scheduled trips or plans (done), promos, gallery(done), social proof) (to do) (1 Page) - **Design 95% need sham prizes**

Page 2 to 7 Our services (1 main page) (6 Pages total) - **Menu Design Done**

- Wedding Photo(Pre, Actual) (1 page) - **Design Done**

- Maternal Photo (Preg/Natal, Newborn) (1 page) - **Design Done**

- Corporate Photo (Events, Promotional, Stock) (1 page) - NEEED PHOTOS

- Wedding Video (Pre-Production, Animation, Actual) (1page) - **Design Done**

- Maternal Video(Video slideshow package)(1page) - **Design Done**

Page 8 Our Work (or Gallery) (1 or 4 Pages Total) - **Menu page done**

- Wedding (Gallery Collection) - **done**

- Maternal (Gallery Collection) - **done**

- Corporate and Community Projects - **done**

Page 9 Contact/Feedback (1 Page) - **Doneish (need txt box)**

Page 10 Booking page (1 Page) - **DONE need text box**

Page 11 About Us (1 Page) - doneish - laid out

Page 12 PDPA release (1 Page or as footnote) - **DONE**

Page 13 Site map (1 page) - **DONE** laid out

**ALL NEED SOURCE PHOTOS KNNCCB**

Optional Pop up - ongoing promo (KIV)

Sun, 1st Nov 2020: design of web pages

Sun - Wed, 1st to 4th Nov 2020: technical part (coding) & copywriting

Wed, 4th Nov 2020: SEO

Thur, 5th Nov 2020: Checking & fine tuning

Fri, 6th Nov 2020: Submission